| Proposed Title of Research Dynamic Supply Chain Simulation: Optimizing Alson’s Trading Ventures |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Leader |  | Macal, Anna Maica B. | College/Office |  | College of Computing and Multimedia Study |
| Members |  | Domingo, John L. Rada, Mark Reniel J. Tabirara, Jet R. Tormes, Ernelita D. Zabala, Daniel | Contact Number/s |  | 09613643660 09070073875 09100518625 09925009643 09070065950 |
| Co – author |  |  | Email Address |  | macalannamaica@gmail.com nielmarkrada@gmail.com domingojohn417@gmail.com ernetormes@gmail.com tabirara.jet15@gmail.com dzabala065@gmail.com |
| CNSC RESEARCH AGENDA |  |  |  |  |  |
|  | Arts, Culture, History and Philosophy |  |  | Gender and Development & Reproductive Health |  |
|  | Environment and Mines & Geo – Sciences |  |  | Agriculture, Fishery, Forestry, Marine and Freshwater Resources |  |
|  | Agriculture sustainable development |  |  | Biodiversity Conservation and Protection |  |
|  | Energy Exploration and Utilization |  |  | Inventive, Innovative Technologies Development |  |
|  | Health, Sanitation and Safe Water Supply |  | ✓ | IR 4.0/ IR 5.0 |  |
| ✓ | Business Development and Management and Market Access of Local Products and Technologies |  | ✓ | Applied Science, Mathematical Theories and Modelling |  |
|  | Justice and Peace |  |  | Language, Communication and Media |  |
|  | Education and-Capability Building |  |  | Food Security and Poverty Alleviation |  |
|  | Inclusive education and sports |  | ✓ | Tourism, Economics, Business Marketing and Management |  |
|  | Political system, governance and policy – making on professional ethics, standard |  |  | Institutional Collaboration / Partnership |  |
|  | Crops development and farming adaptation |  | ✓ | Community – based and Participatory Resource Management, Monitoring and Development |  |
|  | Agricultural methodology and Agro - forestry |  |  | Disaster Risk Reduction Management |  |
| Rationale/Significance State the research problem and significance of the proposed study to the current needs of the country. The proposal should clearly discuss the specific needs/ problems to be addressed in a realistic environment where modeling and simulation can be used for the study. The proponent/s should have clear understanding of the needs/problems in the research area of interest. |  |  |  |  |  |
| Alson’s Trading, a prominent electronics, appliances, and furniture trading business in Daet, Camarines Norte, faces significant challenges in its supply chain management, particularly in logistics and transportation. These challenges directly impact the business's ability to effectively source, store, and deliver goods to customers, ultimately affecting its profitability and customer satisfaction. Specific Needs and Problems: High Transportation Costs: The business experiences substantial costs associated with transporting goods, primarily due to the limited availability of trucks and the distance to suppliers. This significantly impacts the overall cost of goods and reduces profit margins. Supplier Delivery Issues: Unpredictable delivery schedules from suppliers pose a challenge, leading to potential stockouts and delays in fulfilling customer orders. This can negatively affect customer loyalty and satisfaction. Limited Inventory Management System: Alson's Trading currently relies on manual tracking using spreadsheets, which is prone to errors, inefficiencies, and difficulties in real-time inventory visibility. This hinders accurate forecasting, stock control, and optimal inventory management. Competition and Seasonal Fluctuations: The business faces intense competition from other wholesalers, such as Willy&Sons, and experiences fluctuations in demand based on seasonal trends. Managing these challenges requires efficient inventory management and responsive supply chain strategies. Significance of the Proposed Study: This research aims to address these challenges by exploring the potential of modeling and simulation to improve Alson’s Trading's supply chain management. By leveraging these techniques, the study will: - Optimize Transportation Routes and Costs: Develop models to identify efficient transportation routes, minimize travel distance, and reduce overall transportation costs. - Improve Supplier Collaboration: Simulate different supplier collaboration scenarios to optimize delivery schedules and minimize stockouts. - Implement an Inventory Management System: Design and evaluate the feasibility of implementing an Inventory Management System (IMS) to automate inventory tracking, improve forecasting accuracy, and enhance overall inventory management efficiency. - Gain Competitive Advantage: Develop strategies to effectively manage seasonal fluctuations and compete effectively in the market by optimizing inventory levels and supply chain responsiveness. Realistic Environment: This study will be conducted in a realistic environment by using real data from Alson’s Trading, including historical sales data, supplier information, transportation costs, and inventory levels. The research will focus on developing practical solutions that can be implemented within the business's existing infrastructure and resources. Proponent's Understanding: The research team has a clear understanding of the challenges faced by Alson’s Trading and the potential benefits of leveraging modeling and simulation to address them. This study will provide valuable insights and recommendations for improving the business's supply chain management, ultimately contributing to its long-term success and sustainability. |  |  |  |  |  |
| OBJECTIVES (Statement of the specific purpose to address the problem.) |  |  |  |  |  |
| On this Project Simulation, our objectives are based on the needs of Alson's Trading Business and aim to resolve their problems. These objectives include: Develop a dynamic supply chain simulation model that accurately reflects Alson's Trading's current operations, including transportation, inventory management, and supplier relationships. Optimize inventory levels by using the simulation model to identify optimal stock levels for different products, minimizing stockouts and excess inventory. Improve transportation efficiency by identifying the most efficient routes and transportation modes, minimizing transportation costs and delivery times. Identify potential bottlenecks in the supply chain and develop strategies to mitigate their impact on overall efficiency and performance. Quantify potential cost savings that can be achieved by implementing the proposed supply chain optimization strategies. |  |  |  |  |  |
| METHODOLOGY (Brief description of how the study will be implemented). |  |  |  |  |  |
| The methodology includes the methods, procedure and techniques used to collect and analyze information. It should include the research, design, participants and process of selecting sample respondents, validation and reliability of the instrument/s to be used, methods and data collection, data analysis and procedure and statement how ethical issues will be addressed. |  |  |  |  |  |
| Research Design: Simulation-Based Approach Participants: Key personnel at Alson's Trading: This includes managers, logistics staff, warehouse staff, and anyone involved in the supply chain. They will be interviewed to gather data and provide insights. Instruments: - Data Collection Forms: Structured forms to gather quantitative data on sales, inventory, supplier information, transportation costs, etc. - Interview Guide: A semi-structured guide for conducting interviews with key personnel to gather qualitative data about their experiences, challenges, and perspectives on the supply chain. - Simulation Software: A simulation software package (AnyLogic) will be used to develop and run the supply chain simulation model. Procedure: - Data Collection: - Quantitative Data: Collect historical sales data, supplier information, transportation costs, and inventory data using structured forms. - Qualitative Data: Conduct interviews with key personnel using the interview guide to gather their insights and perspectives. - Simulation Model Development: - Use the collected data to develop a dynamic simulation model in the chosen software. This model will represent Alson's Trading's supply chain, including sourcing, transportation, inventory, and demand. - Scenario Analysis: Run different scenarios in the simulation model to test various strategies for optimizing inventory levels, transportation efficiency, and overall supply chain performance. - Data Analysis: - Quantitative Data: Analyze the simulation results to identify optimal solutions and quantify potential cost savings. - Qualitative Data: Analyze interview transcripts to identify key themes and insights related to the challenges and opportunities in Alson's Trading's supply chain. Ethical Considerations: - Confidentiality: Ensure that all data collected from Alson's Trading is kept confidential and used only for research purposes. - Informed Consent: Obtain informed consent from all participants before conducting interviews. - Transparency: Communicate the research objectives and findings clearly to Alson's Trading. - Beneficence: Ensure that the research benefits Alson's Trading by providing valuable insights and recommendations for improving their supply chain. - Informed Consent: All participants will provide informed consent before participating in the study. - Confidentiality: All data collected will be kept confidential and anonymized. - Beneficence: The study will strive to maximize the benefits of participation while minimizing any potential risks. - Fairness: Participants will be treated equally and fairly throughout the study. Statement of Ethical Issues: This research project adheres to ethical guidelines for research involving human subjects. All participants will be informed of the study's purpose, procedures, and potential risks and benefits. Confidentiality and anonymity will be maintained throughout the study. Participants will be free to withdraw from the study at any time without penalty. |  |  |  |  |  |

MAJOR ACTIVITIES (Enumerate in chronological order the tasks to be undertaken. Use Gantt Chart)

| ACTIVITIES | DURATION (Timeline) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | WK1 | WK2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 |
| 1.Client Selection 1.1. Client Searching 1.2. Request Research Permission 1.3. Site Visit and Data Collection | ✓ |  |  |  |  |  |  |  |  |  |
| - Project Proposal Development 2.1. Organize Collected Data 2.2. Define the Project Objectives, Scope and Key Deliverables 2.3. Create Outline of the Project Proposal 2.4. Brainstorming and Assigning of Proposal Sections 2.5.Drafting of Proposal Sections 2.6. Drafting of Business Process Flowchart 2.7. Review and Edit of Proposal Sections 2.8. Finalize Project Proposal 2.9. Submissions and Aprroving of Project Proposal |  |  |  |  |  |  |  |  |  |  |
| - Capsule Simulation Development - Define App Requirements 3.2. Design User Interface (UI) 3.3.Integrate functionality |  |  |  |  |  |  |  |  |  |  |
| - Testing and Quality Assurance 4.1. Capsule Simulation Testing and Debugging |  |  |  |  |  |  |  |  |  |  |
| - Feedback Gathering 5.1. Feedbacks of User Experience 5.2. Feebacks on Simulations functionality and efficiency. |  |  |  |  |  |  |  |  |  |  |

DELIVERABLES (Indicate the specific deliiverables expected to be accomplished in this project based on the objectives). 1. Supply Chain Simulation Model: - A fully developed and validated dynamic supply chain simulation model using a chosen software package (AnyLogic). - The model will accurately represent Alson's Trading's current operations, including: - Sourcing: Supplier relationships, lead times, and delivery schedules. - Transportation: Routes, transportation modes, and costs. - Inventory: Storage, stock levels, and inventory management policies. - Demand: Historical sales data and seasonal fluctuations. 2. Inventory Optimization Report: - A report detailing the results of the simulation model's analysis of different inventory policies. - This report will include: - Identification of optimal stock levels for different products. - Quantification of potential cost savings from optimized inventory management. - Recommendations for implementing the proposed inventory policies. 3. Transportation Optimization Report: - A report detailing the results of the simulation model's analysis of different transportation strategies. - This report will include: - Identification of the most efficient routes and transportation modes. - Quantification of potential cost savings from improved transportation efficiency. - Recommendations for implementing the proposed transportation strategies. 4. Bottleneck Analysis Report: - A report identifying potential bottlenecks in Alson's Trading's supply chain, based on the simulation model's analysis. - This report will include: - Description of the identified bottlenecks and their impact on performance. - Recommendations for mitigating the impact of these bottlenecks. 5. Cost Savings Analysis: - A comprehensive analysis quantifying the potential cost savings that can be achieved by implementing the proposed supply chain optimization strategies. - This analysis will include: - Cost savings from inventory optimization. - Cost savings from transportation optimization. - Overall cost savings from implementing all proposed strategies. 6. Final Report: A comprehensive report summarizing the research findings and recommendations. - This report will include: - Problem statement and objectives. - Data collection methods and analysis techniques. - Simulation model design and validation. - Scenario analysis results and recommendations. - Limitations of the study and potential future research directions.

| Implementing Schedule | Month |  | Year | Duration Months |
| --- | --- | --- | --- | --- |
| Planned Start Date | September |  | 2024 | 3 Months |
| Planned Completion Date | November |  | 2024 | 3 Months |
| Budgetary Requirements |  |  |  |  |
| Particulars |  | TOTAL |  |  |
| Software (free or open-source simulation tools like SimPy or Anylogic) |  | 0 |  |  |
| Computer (already have a personal computer that meets the basic requirements) |  | 0 |  |  |
| Internet Access (for research and downloading necessary resources) |  | ₱500.00 |  |  |
| Printing and Binding (for reports and presentations,) owned printer. |  | ₱500.00 |  |  |
| Data Acquisition (if needed, this could include purchasing small datasets or conducting surveys with minimal incentives) |  | ₱1000.00 |  |  |
| Consultation(Experts in simulation) if its needed |  | 0 |  |  |
| Total |  | ₱2,000.00 |  |  |

Evaluation:

1. What makes a successful research proposal especially in modeling and simulation?

- To make a successful proposal you must know first the problem or the challeges facing of a business or Company, make sure that you study your choosen topic for the simulation. Study and provide a valuable solutions and the feasibility of the of the research.

2. What are the challenges in doing research and how to overcome them?

- The first challenge that we faced as a group is the time management and collaborations, in my new group weve encountered a difficulties of communication due to that the others are not participating well, that’s why s a leader in conducting tasks for them is a little bit a challenge, but we must prioritizing the TEAM PLAYER so that we will suvive this, and also to have a group study so that we all learn on how to properly excecute this simulation project.

3. What is plagiarism and how are you going to avoid it?
- Plagiarism is using someone else's work without giving them credit. I avoid it by always citing my sources and making sure my responses are original. And also if im using that I will make a references due to credentials.

4. Why is budgeting important in research?

- Budgeting is important to us speacialy we are studnets and we Ensuring Feasibility A well-defined budget helps determine if a research project is financially viable. It allows researchers to assess if they have the necessary resources to conduct the study and achieve the desired outcomes. 

5. What motivates you in your chosen topic?

- The motivation behind why we choose Supply Chain Management its because our teacher give us a case study about the Supply Chain Management. Another thing that the Trading businesses are at the heart of global commerce, and their success hinges on efficient supply chain management. By focusing on this area, you can gain practical insights into how businesses operate, overcome challenges, and achieve profitability in a competitive market. This knowledge can be valuable for future career aspirations in business, logistics, or related fields.